EP Equipment

海外 SAP 全球模板设计与专题讨论

Overseas SAP Global Template Design & Workshop Topics

| 项目信息 / Document Info |  |
| --- | --- |
| 版本 / Version | v2.2 |
| 日期 / Date | 2026-07-07 |
| 受众 / Audience | EP 欧洲管理层及项目核心团队 / EP European Leadership & Core Project Team |
| 编制方 / Prepared by | BOS Consulting |
| 文件性质 / Nature | 项目蓝图阶段对齐文件 / Blueprint Phase Alignment Document |

目录 / Table of Contents

| 章节 / Section |  |
| --- | --- |
| 1. 背景：为什么以欧洲为全球模板核心 / Background: Why Europe Leads |  |
| 2. 全球模板架构设计 / Global Template Architecture |  |
| TA · 全球模板架构层数决策（2层 vs 3层）/ Template Architecture: 2-Layer vs 3-Layer |  |
| 3. 主数据设计 / Master Data Design |  |
| T01 · 物料主数据设计哲学 / Material Master Design Philosophy |  |
| T02 · 物料主数据标准与 TC-PLM 同步 / Material Master & TC-PLM Sync |  |
| T03 · 销售 BOM vs 变式配置 VC / Sales BOM vs Variant Configuration |  |
| T04 · VIN / 序列号管理规则 / VIN & Serial Number Management |  |
| T05 · 业务伙伴主数据治理 / Business Partner Governance |  |
| T06 · 组织架构与利润中心粒度 / Organisation Structure & Profit Centre |  |
| 4. 贸易业务流程设计 / Trade Process Design |  |
| T07 · Vehicle 销售全流程 OTC / Full Vehicle Sales O2C Flow |  |
| T08 · 补货与库存策略 / Replenishment & Inventory Strategy |  |
| T09 · VIN 级别折扣定价 / VIN-Level Discount Pricing |  |
| T10 · 配件销售与飞仓寄售 / Spare Parts Sales & Consignment |  |
| T11 · 售后服务与 EPCare 边界 / After-Sales Service & EPCare Boundary |  |
| T12 · 租赁业务 L2C 方案选择 / Leasing Solution Selection L2C |  |
| 5. 财务合规设计 / Financial Compliance |  |
| T13 · 科目表 · 平行账套 · IFRS 15 / COA · Parallel Ledgers · IFRS 15 |  |
| T14 · IFRS 16 出租方处理 / IFRS 16 Lessor Accounting |  |
| T15 · 欧洲双层合并与本地 GAAP / Two-Tier Consolidation & Local GAAP |  |
| T16 · 增值税 / Intrastat / 税务合规 / VAT & Tax Compliance |  |
| 6. IT 集成架构 / IT Integration Architecture |  |
| T17 · IT 集成架构与接口优先级 / IT Integration & Interface Priorities |  |
| 7. 专题讨论汇总 / Workshop Topics Summary |  |
| 附录 A：SAP 术语对照 / Appendix A: SAP Glossary |  |
| 附录 B：欧洲工作日历提示 / Appendix B: European Work Calendar |  |

1.  背景：为什么以欧洲为全球模板核心

1.  Background: Why Europe Leads the Global Template

EP Equipment 的海外业务覆盖 15 个国家，涉及 vehicle 销售、配件、售后服务和租赁等多种业态。SAP 实施若逐国独立推进，不仅成本高昂，更无法在集团层面实现统一财务报告与管控。因此，项目采用'全球模板先行'策略：先在业务最复杂的法人建立一套黄金标准配置，再向其余国家快速复制。

EP Equipment's overseas business spans 15 countries, covering vehicle sales, spare parts, after-sales service, and leasing. The project adopts a 'global template first' strategy: build a gold-standard configuration at the most complex legal entities first, then replicate across other countries.

| 选择欧洲为模板核心的理由 / Why Europe | 说明 / Explanation |
| --- | --- |
| 业务场景最完整 / Most complete scope | Vehicle 销售、配件、服务、租赁四大业态全覆盖 / All four business lines |
| 合规要求最严格 / Strictest compliance | IFRS 15/16、欧盟增值税、Intrastat、三国本地 GAAP |
| 跨公司交易最典型 / Most representative IC | 三法人之间内部交易，需要完整消除场景 |
| 管理层深度参与 / Strong leadership engagement | 欧洲管理层主动要求参与设计 |
| 复用性最高 / Highest reusability | 欧洲贸易模板直接被 Wave 2 纯贸易法人继承 |

| Wave | 法人 / Entity | 国家 / Country | 特点 / Notes |
| --- | --- | --- | --- |
| Wave 1 | EP Equipment UK Ltd | 英国 / UK | Vehicle + Parts + Service + Leasing |
| Wave 1 | EP Equipment Germany GmbH | 德国 / DE | Vehicle + Parts + Service + Leasing |
| Wave 1 | E-P Equipment Europe BV | 比利时 / BE | Vehicle + Parts |
| Wave 1 | EP Equipment Thailand | 泰国 / TH | 含制造 PP 模块 / Incl. Manufacturing PP |
| Wave 2 | 11 法人 / 11 Entities | Indonesia·Panama·Japan·UAE·Korea etc. | 纯贸易 / Pure-trading; inherits Europe template |

2.  全球模板架构设计

2.  Global Template Architecture

2.1  架构层数：首要决策

2.1  Number of Layers: The Primary Decision

在进入具体内容设计之前，有一个根本性的架构问题需要与管理层共同决定：EP 海外 SAP 全球模板，应该是两层结构还是三层结构？这是本文档所有其他专题的前提，建议作为第一个工作坊议题。

A fundamental architectural question must be decided jointly with leadership: should EP's overseas SAP global template use a two-layer or three-layer structure? This is the prerequisite for all other topics and is recommended as the first workshop.

All the reference processes from SAP Best Practice.

| 结构 / Structure | 层级说明 / Layers | 适用情形 / When to Use |
| --- | --- | --- |
| 两层 / Two-Layer | Global Core → Local | 区域管理差异小，Wave 2 法人直接对标全局 |
| 三层 / Three-Layer | Global Core → Region → Local | 欧洲/亚太/美洲有独立区域管理职能且需 SAP 体现 |

专题讨论 TA    Workshop TA

全球模板架构层数决策（2层 vs 3层）

Template Architecture: Two Layers vs Three Layers

讨论问题 / Key Questions

1.  EP 海外集团是否存在明确的区域管理结构（如欧洲总部负责欧洲各国）？这种管理关系是否需要在 SAP 中体现为独立的配置层？

Does EP's overseas group have a clear regional management structure? Does this need to be reflected as a distinct configuration layer in SAP?

2.  欧洲三法人之间的产品目录、价格政策、年度计划，是由各法人独立制定，还是有统一的欧洲层管理？

Are the product catalogue, pricing policy, and annual plans managed independently per entity, or governed at a unified European level?

3.  Wave 2 Rollout 时，新法人是直接对照全球核心模板进行 Fit-Gap，还是先对照区域模板？

When onboarding a Wave 2 entity, does it Fit-Gap directly against the Global Core template, or against a regional template?

4.  是否有某些配置（如区域年度计划、产品目录）明确需要在区域层统一管理，而不是全球层或各国层？

Are there specific configurations that clearly need regional-level governance, distinct from both global and country levels?

预期产出 / Expected Output

确定模板层数（2层或3层）；若采用3层则定义区域划分方式和区域层的具体职责范围

Confirm template layer count (2 or 3); if 3-layer, define regional groupings and the specific scope of the regional layer.

[实际结果 / Actual Results]

✅ 采用三层架构（Growing Core System）— Global Core → Region → Local

• Global Core（≈140 Scope Items）：SD/MM/FI/CO 基础流程 + 公司间 + QM + 主数据，所有法人强制

• European Variant（≈42 Items）：CLM&RAR（IFRS 15/16）、本地 GAAP（FRS 102/HGB/BGAAP）、银行/税务接口、服务合同

• Thailand Variant（≈34 Items）：PP 离散/重复制造、MTO+MTS+VC、看板、泰国质检、BOI 合规

• Wave 2 Variant（≈4 Items）：基础流程适配，按区域继承对应 Layer 2

Adopt a three-tier architecture (Growing Core System): Global Core → Region → Local

Global Core (approx. 140 Scope Items): Standard SD/MM/FI/CO end-to-end processes, inter-company business, QM and master data; mandatory for all legal entities.

European Variant (approx. 42 Items): CLM & RAR (IFRS 15 / IFRS 16), local GAAP compliance (FRS 102 / HGB / Belgian GAAP), bank & tax interfaces, service contract management.

Thailand Variant (approx. 34 Items): Discrete & repetitive manufacturing in PP, MTO+MTS+variant configuration, Kanban, Thailand-specific quality inspection, BOI regulatory compliance.

Wave 2 Variant (approx. 4 Items): Standard process adjustments, inheriting the corresponding Layer 2 configuration by region.

2.2  三层框架内容设计（基准方案）

2.2  Three-Layer Framework Content Design (Baseline)

以下为基准建议方案，以三层结构为假设前提（欧洲作为典型区域层示例）。最终确认待 TA 专题讨论后调整。

The following is the baseline proposal, assuming a three-layer structure. Final confirmation pending Workshop TA.

| 第一层：集团核心层（Global Core）— 总部主导，所有法人强制 |  |
| --- | --- |
| 统一集团科目表 / Unified Group Chart of Accounts | 所有法人强制 / Mandatory for all entities |
| 全球唯一控制区域 / Single global Controlling Area | 所有法人强制 / Mandatory for all entities |
| 物料编码规则（TC-PLM → 鼎捷 → SAP 对齐）/ Material coding rules | 所有法人强制 / Mandatory for all entities |
| Vehicle 销售核心流程（O2C）/ Core vehicle sales process | 所有法人强制 / Mandatory for all entities |
| 售后服务流程框架 / After-sales service framework | 所有法人强制 / Mandatory for all entities |
| 租赁业务流程框架（出租方）/ Lease framework (lessor) | 欧洲+泰国 / Europe + Thailand |
| 集团内采购（跨公司 PO）/ Intercompany procurement | 所有法人强制 / Mandatory for all entities |
| IFRS 主账（强制）/ IFRS primary ledger | 所有法人强制 / Mandatory for all entities |
| 集团合并结构与消除规则 / Consolidation & elimination | 所有法人强制 / Mandatory for all entities |
| VIN/序列号全生命周期管理 / VIN lifecycle management | Vehicle 法人 / Vehicle entities only |
| 集团计划框架（结构·审批流·汇报格式）/ Group planning framework | 总部定义 / HQ-defined |

| 第二层：区域变式层（Region / Variant）— 区域主导 | 欧洲示例 / Europe Example | 说明 |
| --- | --- | --- |
| 区域年度计划 / Regional Annual Plan | 欧洲三法人年度销售/成本计划 / Annual sales/cost plan for 3 EU entities | 在集团框架内，欧洲区域自主制定 / EU region self-governs within group framework |
| 产品目录管理 / Product Catalogue | 欧洲 vehicle 型号、配件目录、定价 / EU vehicle models, parts catalogue, pricing | 区域产品决策 / Regional product decisions |
| 区域合并报表 / Sub-Consolidation | 欧洲三法人子合并（先消除再并入集团）/ Three EU entities sub-consolidated (ICs eliminated first) | 欧洲子集团 IFRS 合并 / European sub-group IFRS consolidation |
| 租赁合规 / Lease Compliance (CLM & RAR) | IFRS 16 出租方处理 / IFRS 16 lessor accounting | 欧洲适用 / Europe applicable |
| 欧盟增值税 & Intrastat / EU VAT & Intrastat | 欧盟境内贸易申报 / EU intra-community trade reporting | 德国·比利时适用 / Germany & Belgium |
| 本地 GAAP 分类账 / Local GAAP Ledger | FRS 102 · HGB · BGAAP | 三国各异 / Different per country |
| 制造（PP 模块）/ Manufacturing PP | 泰国专属，欧洲不适用 / Thailand only; N/A in Europe |  |

| 第三层：本地适配层（Local Layer）— 各法人自行维护 | 示例 / Example |
| --- | --- |
| 本地语言UI与发票/交货单格式 / Local Language UI & Document Formats | 英语 / 德语 / 法语 / English / German / French |
| 本地银行连接 / Local bank connectivity | SEPA · BACS · Faster Payments |
| 本地税务申报直连 / Local tax filing | ELSTER · Intervat · MTD · ATO |
| 仓库本地结构 / Local Warehouse Structure | 各法人仓库编码 / Warehouse codes per entity |

3.  主数据设计

3.  Master Data Design

主数据是 SAP 系统的基础骨架，蓝图阶段锁定的标准在 CORE 构建阶段不允许反复修改。主数据治理决策的质量，直接决定项目上线后的系统运行质量和集团管控能力。

Master data is the structural backbone of SAP. Standards locked in Blueprint cannot be repeatedly revised during CORE build.

3.1  物料主数据设计哲学

3.1  Material Master Design Philosophy

在开始任何物料主数据的技术设计之前，有一个根本性的业务定位问题需要与管理层达成共识，这将决定整个物料主数据体系的设计方向。

Before beginning any technical design of material master data, a fundamental business positioning question must be agreed with leadership.

| 路线 / Route | 定位 / Positioning | Statement |
| --- | --- | --- |
| 路线 A：制造主导 Manufacturing-Centric | 鼎捷 ERP 是权威来源数据一致性强，集团合并对账简单 | Digiwin ERP is an authoritative solution with high data consistency, enabling easy consolidated reconciliation for enterprise groups. Overseas sales flexibility is restricted by production scheduling pace. |
| 路线 B：销售主导 Sales-Centric | 海外销售需求是第一线，以市场定义产品结构。更贴近市场，销售灵活性高 | Frontline overseas sales demands define product structures based on market needs. This model features closer market alignment and higher sales flexibility, yet it requires additional mapping and synchronization mechanisms, raising overall integration complexity. |

专题讨论 T01    Workshop T01

物料主数据设计哲学（制造主导 vs 销售主导）

Material Master Design Philosophy

讨论问题 / Key Questions

1.  EP 集团的战略定位：海外销售是独立业务单元（有定价权、产品选型权），还是国内制造的销售延伸？

EP's strategic positioning: Are overseas sales an independent business unit, or an extension of domestic manufacturing sales?

2.  欧洲是否曾经因为国内制造端的物料结构而无法灵活响应某个客户需求？有没有具体案例？

Has Europe ever been unable to respond flexibly to a customer requirement because of the domestic material structure? Any specific examples?

3.  欧洲未来是否计划引入本地独家产品（非鼎捷生产）？如果有，物料编码如何管理？

Does Europe plan to introduce locally exclusive products (not manufactured by Digiwin)? If so, how would material codes be managed?

4.  从集团合并和财务对账的角度，鼎捷团队和财务团队倾向于哪种路线？

From a consolidation and reconciliation perspective, which route do the Digiwin team and finance team prefer?

预期产出 / Expected Output

确定物料主数据的设计路线（A 或 B），作为所有后续物料主数据和 BOM 设计的基础指导原则

Confirm material master design route (A or B) as the foundational principle for all subsequent material and BOM design decisions.

[实际结果 / Actual Results]

⚠️ 方案对比已完成，倾向制造主导，但正式决策未最终签字

• 方案 A 制造主导：TC-PLM → 鼎捷 → SAP（只读接收），数据一致性高

• 方案 B 销售主导：海外 SAP 可自行创建编码，双向同步，灵活性高

• 已确认：(1) 物料号统一在 PM 端（TC 系统）生成；(2) 80% 常用配置设置默认值

• 已确认：(3) 相关性规则由国内团队维护；(4) 价格以 SAP 工厂结算价为基础

⚠️ 待确认：(1) 海外独立号段分配；(2) 方案 A/B 最终选择需 BBP 确认

Solution comparison has been completed. The manufacturing-led option is preferred, though formal decision signatures are pending.

- Option A (Manufacturing-led): TC-PLM → DIGIWIN → SAP (read-only data ingestion), delivering high data consistency.

- Option B (Sales-led): Overseas SAP allowed to create material codes independently with bi-directional data sync, offering higher flexibility.

Confirmed agreements:

- All material numbers are centrally generated in the PM module (TC System);

- Default values pre-configured for 80% of frequent variants;

- Dependency rules to be maintained by the China domestic team;

- Pricing based on plant transfer prices stored in SAP.

Pending items to be confirmed:

- Allocation of standalone number ranges for overseas entities;

- Final selection between Option A and Option B subject to BBP approval.

3.2  物料主数据标准与 TC-PLM 同步

3.2  Material Master Standards & TC-PLM Sync

权威来源链：TC-PLM（工程数据）→ 鼎捷 ERP（生产主数据）→ SAP（贸易主数据）。SAP 在此基础上补充销售视图、采购视图和财务视图。

Material master authority chain: TC-PLM (engineering) → Digiwin ERP (manufacturing master) → SAP (trade master). SAP adds sales, purchasing, and accounting views.

| 物料类型 / Material Type | SAP 物料类 / Mat. Type | 序列号/VIN / Serial# | 说明 / Notes |
| --- | --- | --- | --- |
| Vehicle（特种车辆）/ Forklift Vehicle | FERT | 强制 / Mandatory | Primary sales item / 主要销售对象 |
| 配件 / Spare Parts | HAWA / ERSA | 视件型 / Part-dep. | After-sales & consignment / 售后、寄售 |
| 服务项目 / Services | DIEN | 无 / None | Service billing / 服务计费 |
| 租赁设备 / Leased Vehicle | FERT + Fixed Asset | VIN 强制 / VIN Mand. | Also linked to Asset module / 同时挂接资产模块 |
| 原材料 / Raw Material | ROH | 无 / None | Thailand only / 泰国专属 |

专题讨论 T02    Workshop T02

物料主数据标准与 TC-PLM / 鼎捷同步规则

Material Master Standards & TC-PLM / Digiwin Sync Rules

讨论问题 / Key Questions

1.  欧洲现有产品目录与 TC-PLM/鼎捷编码是否一一对应？存在差异时如何处理？

Does Europe's current product catalogue map 1:1 to TC-PLM/Digiwin codes? How should discrepancies be handled?

2.  是否存在欧洲自采配件（非 TC-PLM/鼎捷来源）？这类物料如何纳入统一编码体系？

Are there locally-sourced spare parts (not from TC-PLM/Digiwin)? How should these be incorporated into the unified coding system?

3.  物料主数据的维护责任：谁在 SAP 中新建/修改物料——欧洲 IT 还是集团统一维护？

Material master maintenance: Who creates/modifies materials in SAP — European IT or group-level central maintenance?

4.  TC-PLM → SAP 的同步频率和触发方式：实时推送、每日批量，还是人工触发？

TC-PLM → SAP sync frequency and trigger: real-time push, daily batch, or manual trigger?

预期产出 / Expected Output

确定物料编码规则、TC-PLM/鼎捷→SAP 同步方式与维护责任

Confirm material coding rules, TC-PLM/Digiwin→SAP sync approach, and maintenance responsibility.

[实际结果 / Actual Results]

✅ 权威来源链已确认：TC-PLM（工程数据权威源）→ 鼎捷 ERP（制造主数据）→ SAP S/4HANA Cloud（海外贸易主数据）

• 编码规则已发布：遵循 Q/EP-ZL-3.3-SX0305A-2020（浙江中力机械研究院标准）

• 物料识别码：1=成品，2=零部件，3=标准件，4=OEM/备件，5=辅料，6=工装；备件以 4 开头

• 同步接口已定义：I-TC1~I-TC5（TC-PLM→SAP含特征值/BOM/VC/VIN）+ I-D1（SAP→鼎捷 PO）+ I-D5（鼎捷→SAP 发票）

• Scope Items：6U2 PLM System Integration；64F BOM Management

⚠️ 待确认：(1) 海外独立号段分配待定；(2) 欧洲与国内选配属性不一致映射未完成

The authoritative data source chain has been confirmed: TC-PLM (single source of engineering data) → DIGIWIN ERP (manufacturing master data) → SAP S/4HANA Cloud (overseas trade master data).

- Naming convention released, complying with standard Q/EP-ZL-3.3-SX0305A-2020 issued by Zhejiang EP Machinery Research Institute.

- Material identifier classification: 1=Finished Goods, 2=Components, 3=Standard Parts, 4=OEM/Spare Parts, 5=Auxiliary Materials, 6=Tooling; all spare parts start with digit 4.

- Synchronization interfaces defined: I-TC1~I-TC5 (TC-PLM to SAP, covering characteristics, BOM, Variant Configuration & VIN), I-D1 (SAP to DIGIWIN for Purchase Orders), I-D5 (DIGIWIN to SAP for Invoices).

- Related Scope Items: 6U2 PLM System Integration; 64F BOM Management.

Pending confirmation:

- Allocation of independent number ranges for overseas entities to be finalized.

- Mapping for inconsistent configurable attributes between Europe and China not yet completed.

3.3  销售 BOM vs 变式配置（VC）

3.3  Sales BOM vs Variant Configuration (VC)

| 方案 / Option | 实现方式 / Implementation | 优点 / Pros | 缺点 / Cons | 适用条件 / When to Use |
| --- | --- | --- | --- | --- |
| A: 标准销售 BOM / Standard Sales BOM | 所有配置组合预先建立为独立 BOM / All combos pre-built as individual BOMs | 实施简单 / Simple to implement | 组合爆炸，维护成本高 / Combinatorial explosion; high maintenance | 配置维度≤3-4，每维度≤3选项 / ≤3-4 dims, ≤3 options each |
| B: 变式配置 VC / Variant Config | 配置逻辑管理 BOM，系统动态展开 / Config-logic-driven BOM; system expands dynamically | 灵活处理大量组合 / Handles large volumes flexibly | 实施复杂，需 VC 专项顾问 / Complex; needs VC specialist | 配置维度多，定制化比例高 / Many dims; high customisation rate |

专题讨论 T03    Workshop T03

销售 BOM vs 变式配置（VC）选型决策

Sales BOM vs Variant Configuration (VC) Decision

讨论问题 / Key Questions

1.  欧洲客户订购 vehicle 时，可以选择哪些配置维度（如电池类型、升降高度、颜色）？每个维度有多少选项？

When European customers order a vehicle, which configuration dimensions can they choose? How many options per dimension?

2.  所有配置组合的数量大致是多少？是否超过100种？这决定了 BOM 矩阵是否可行。

Approximately how many total configuration combinations are there? Exceeding ~100 is a strong indicator that VC is needed.

3.  客户定制化订单（非标配置）在欧洲的比例大约是多少？

What proportion of European customer orders involve non-standard configuration?

4.  欧洲销售团队目前如何处理 vehicle 配置报价——是产品手册固定选项，还是逐单定制？

How does the European sales team currently handle vehicle configuration quotations — fixed catalogue options, or customised per order?

预期产出 / Expected Output

选定 BOM 方案（标准 BOM 矩阵或 VC），确认是否需要 VC 专项顾问资源

Select BOM approach (standard BOM matrix or VC); confirm whether dedicated VC consultant resource is required.

[实际结果 / Actual Results]

✅ Vehicle 采用可配置物料 KMAT + 变式配置 VC 模式；AGV 不使用 VC

• KMAT + 超级 BOM + VC 特征值 → 实例化 FERT；TC-PLM 维护超级 BOM（含互斥/相关性），SAP 执行 VC 展开

• VC 特征值：门架高度(T4500/T4800)、电池(230AH/150AH)、属具(Fork Positioner/Sideshift)、轮胎(Non marking/Solid)、驾驶室(Doorless/None)等

• 实例化逻辑：匹配成功 → SO 行项目 KMAT→FERT；匹配失败 → SAP 调用 TC-PLM API 生成新 FERT

• AGV：不启用 VC，每个型号使用独立固定物料编码（配置维度 <5）

• Scope Items：22T Configurable BOM（Global Core）；6GU Advanced VC（泰国叠加）；1YT MTO with VC（泰国）

⚠️ 待确认：未命中匹配时的处理方案（异步 vs 同步）— 待内部协商

✅Vehicles adopt configurable material KMAT together with Variant Configuration (VC); VC is not applied to AGVs.

- KMAT + Super BOM + VC characteristics generate instantiated finished goods (FERT). Super BOM (including mutually exclusive and dependency rules) is maintained in TC-PLM, while VC explosion is executed in SAP.

- VC characteristics include mast height (T4500/T4800), battery (230AH/150AH), attachments (Fork Positioner/Sideshift), tires (Non-marking/Solid), cabin (Doorless/None), etc.

- Instantiation logic: If matching succeeds, the KMAT on sales order line item is converted to FERT. If matching fails, SAP calls TC-PLM API to create a new FERT material.

- AGVs: VC function is deactivated; each model is assigned an independent fixed material code (with fewer than 5 configuration dimensions).

- Related Scope Items: 22T Configurable BOM (Global Core); 6GU Advanced VC (Thailand local layer); 1YT MTO with VC (Thailand).

⚠️ Pending confirmation: Process scheme for unmatched configurations (asynchronous vs synchronous) – subject to internal alignment.

3.4  VIN / 序列号管理

3.4  VIN & Serial Number Management

每台 vehicle 在 SAP 中通过 VIN 号（=序列号）进行全生命周期追踪。建议同时启用批次管理（Batch）和独立评估类（Valuation Class），实现 VIN 级别个别计价，大幅降低定制开发需求。

Every vehicle is tracked throughout its full lifecycle via VIN number (= serial number). Activating Batch Management and individual Valuation Classes enables VIN-level individual stock valuation, significantly reducing custom development needs.

| VIN 追踪节点 / Tracking Point | SAP 动作 / SAP Action |
| --- | --- |
| 中国工厂分配 VIN / China factory assigns VIN | VIN enters system pre-record / VIN 进入系统预备档案 |
| 跨公司发货 / IC Shipment | IC PO goods issue; in-transit stock recorded / 集团内 PO 发货，在途库存记录 |
| 欧洲收货 GR / Europe Goods Receipt | VIN entered into serial number record / VIN 录入序列号档案 |
| 库存管理 / Inventory Mgmt | Status: In-Stock / Sold / On-Lease / In-Repair — 在库/已售/租赁中/维修中 状态追踪 |
| 销售发货 / Delivery | VIN bound to customer; warranty starts / VIN 绑定客户，质保期开始 |
| 售后服务 / After-Sales | VIN linked to EPCare service order / VIN 关联 EPCare 工单 |
| 租赁 / Leasing | VIN bound to lease contract + Fixed Asset / VIN 绑定租赁合同 + 固定资产 |

专题讨论 T04    Workshop T04

VIN / 序列号管理规则

VIN & Serial Number Management Rules

讨论问题 / Key Questions

1.  VIN 号是中国工厂生产时分配，还是欧洲入库时分配？VIN 是否已出现在发货单中？

Is VIN assigned at the Chinese factory during production, or by the European warehouse on receipt?

2.  欧洲是否有现有的 VIN 追踪系统（Excel/旧系统）？历史 VIN 数据是否需要迁移至 SAP？

Does Europe have an existing VIN tracking system? Does historical VIN data need to be migrated into SAP?

3.  是否同意同时启用批次管理和独立评估类，实现 VIN 级别标准化个别计价？

Is there agreement to activate Batch Management and individual Valuation Classes for standard VIN-level individual costing?

4.  Vehicle 退货/退换时，VIN 如何处理？原 VIN 是否继续沿用？

How are VINs handled for vehicle returns or exchanges? Is the original VIN reused?

预期产出 / Expected Output

确定 VIN 录入时机、历史数据迁移范围、批次管理与评估类启用决策

Confirm VIN entry timing, historical data migration scope, Batch/Valuation Class activation decision.

[实际结果 / Actual Results]

✅ VIN 赋码时点已确认：中国工厂生产时分配（D3 决策），全生命周期 BLL 管理追踪

• VIN 长度：10 位（叉车）；ETS 建议从 11-12 位压缩至 10 位

• AGV SN：不使用 VIN（非道路车辆），使用企业 SN，遵循 Q/EP-ZL-3.3-SX0305A-2020

• 追踪节点：11 个状态（已生产→已预留→在途→在库→改装中→已售→已交付→运行中→维修中→已报废）

• Scope Item：BLL Serial Number Lifecycle（Global Core）

⚠️ 待确认：(1) 历史 VIN 数据迁移范围；(2) ETS 序列号位数变更需产线/研究院配合

✅VIN assignment timing confirmed: VINs are allocated during production at China plants (D3 decision point), with full-lifecycle tracking managed via BLL.

- VIN length: 10 digits for forklifts; ETS proposes compressing the original 11–12 digits down to 10 digits.

- AGV serial numbers: VINs are not adopted (as non-road vehicles); proprietary corporate serial numbers shall be used in compliance with standard Q/EP-ZL-3.3-SX0305A-2020.

- Tracking status nodes: 11 lifecycle statuses (Produced → Reserved → In Transit → In Warehouse → Under Refit → Sold → Delivered → In Operation → Under Maintenance → Scrapped).

- Related Scope Item: BLL Serial Number Lifecycle (Global Core).

⚠️Pending confirmation:

- Scope of historical VIN data migration;

- Adjustment of serial number digit length for ETS requires coordination with production lines and the Research Institute.

3.5  业务伙伴主数据治理

3.5  Business Partner Master Data Governance

| 路线 / Route | 模式 / Model | 优点 / Pros | 挑战 / Challenges |
| --- | --- | --- | --- |
| A: 全球集中管理 / Global Central | 集团统一维护，各法人只读或申请修改 / Group-maintained; entities read-only or request changes | 数据一致性高，防止重复 / High consistency; prevents duplicates | 审批流程复杂，响应速度慢 / Complex approval; slower response |
| B: 区域/法人自主 / Local Autonomous | 各法人独立维护本地数据 / Each entity maintains local data | 响应灵活，本地自主 / Flexible; local autonomy | 跨法人重复数据多，360°视图难 / Many duplicates; difficult 360° view |
| C: 混合治理 / Hybrid (Recommended) | 集团管理大客户，法人管理本地客户 / Group manages key accounts; entities manage local customers | 兼顾灵活性与数据质量 / Balances flexibility & data quality | 需清晰定义'集团级'判断标准 / Must define 'group-level' customer criteria |

专题讨论 T05    Workshop T05

业务伙伴主数据治理（全球 vs 区域 vs 混合）

Business Partner Governance (Global vs Regional vs Hybrid)

讨论问题 / Key Questions

1.  是否存在同一客户跨多个欧洲法人甚至跨区域购买的情形？这类客户的数量大约是多少？

Are there customers purchasing across multiple European entities or across regions? Approximately how many?

2.  客户信用额度：由集团统一管控（跨法人信用敞口合并），还是各法人独立设置？

Customer credit limits: Managed centrally by the group, or set independently per entity?

3.  是否存在跨欧洲法人的共同供应商（如统一向某供应商采购配件）？

Are there common suppliers shared across European entities?

4.  欧洲现有的 CRM 或客户管理系统是什么？数据质量如何？是否有客户数据清洗的经验？

What CRM or customer management system does Europe currently use? What is data quality like?

预期产出 / Expected Output

确定业务伙伴治理模式（全球/区域/混合），客户数据迁移和清洗策略

Confirm Business Partner governance model (global/regional/hybrid); customer data migration and cleansing strategy.

[实际结果 / Actual Results]

✅ 推荐混合治理模式（D5 决策）：集团统一管理战略/全球客户；各法人独立管理本地客户

• 定期 BP 去重审查（季度）

• 三个欧洲公司对应同一客户时额度合并共享

• ETS 场景：以 VAT ID/税号唯一标识去重；中国进出口公司 FLVN00+FLVN01 作为跨公司供应商

⚠️ 待确认：详细去重规则和数据清洗计划需 BBP 确认

✅Hybrid governance model is recommended (D5 decision point): Corporate group centrally manages strategy and global customers, while each legal entity independently manages local customers.

- Quarterly duplicate review of Business Partners (BP).

- Credit limits are consolidated and shared when three European subsidiaries correspond to the same customer.

- ETS scenario: Duplicate elimination based on unique VAT ID; China import & export companies FLVN00 and FLVN01 serve as inter-company vendors.

⚠️Pending confirmation: Detailed deduplication rules and data cleansing plan are subject to BBP approval.

3.6  组织架构主数据

3.6  Organisational Structure Master Data

| 组织层级 / Org Level | 设置 / Setting | 说明 / Notes |
| --- | --- | --- |
| SAP 客户端 / SAP Client | EP Overseas（单一客户端）/ Single client | 所有法人共享一个 SAP 实例 / All entities share one SAP instance |
| 控制区域 / Controlling Area | 全球唯一（EPGL）/ Global single CA | 覆盖所有海外法人 / Covers all overseas entities |
| 公司代码 / Company Code | EPUK / EPDE / EPBE / EPTH | 每个法人一个公司代码 / One Company Code per legal entity |
| 利润中心 / Profit Centre | 多维度：国家/业务线/产品 / Multi-dim: Country/BizLine/Product | CO-PA 维度设计 / CO-PA dimension design |
| 采购组织 / Purchasing Org | 待定：集中 vs 分散 / TBD: Centralised vs Distributed | 专题讨论 T06 决策 / Decision in Workshop T06 |

专题讨论 T06    Workshop T06

组织架构与利润中心粒度

Organisation Structure & Profit Centre Granularity

讨论问题 / Key Questions

1.  欧洲三法人目前如何汇报业绩？按国家还是按业务线（vehicle/配件/服务/租赁）？

How do Europe's three entities currently report performance — by country or by business line?

2.  是否考虑设立欧洲集中采购组织，统一管理配件采购？

Is a centralised European Purchasing Organisation being considered?

3.  管理报告（CO-PA）中希望能按哪些维度分析利润：客户·产品·区域·渠道·销售代表？

Which dimensions are needed for CO-PA management P&L: Customer · Product · Region · Channel · Sales Rep?

预期产出 / Expected Output

确定公司代码/销售组织/采购组织设置，利润中心层级与管理报告维度

Confirm company code/sales org/purchasing org structure; Profit Centre hierarchy and CO-PA dimensions.

[实际结果 / Actual Results]

✅ 完整设计方案已确认（v1.3）

• 公司代码：EPUK(英国)/EPDE(德国)/EPBE(比利时)/EPTH(泰国)

• 控制区域：EPGL（全球海外唯一）；客户端：单一生产 Client

• 利润中心：2 层（国家 L1 × 业务线 L2）：PC-UK/PC-DE/PC-BE/PC-TH × VHL/ETS/AGV/PAR/SVC/LSE/MFG/TRD

• 成本中心：统一 10 部门模板（SALE/ETSV/AGVO/MKTG/PURC/LOGI/FINS/ADMN/SERV/LEAS）

• 平行分类账：0L(IFRS 主账)/LL(本地 GAAP)/ML(管理账)

• CO-PA：J55 Margin Analysis，4 层 CM：CM1(毛利)→CM2(PC贡献)→CM3(净营业利润)→CM4(EBIT)

• ETS 代理模式：中国进出口公司=主体，欧洲法人=代理（仅确认服务费收入）

• Scope Items：J55 Margin Analysis；2QL Universal Allocation；1SG Group Reporting；3X7 Profit Center Accounting

⚠️ 待确认：D-PC01~07 共 7 个决策点需 BBP 确认

✅Full design solution v1.3 has been confirmed.

- Company Codes: EPUK (UK), EPDE (Germany), EPBE (Belgium), EPTH (Thailand)

- Controlling Area: EPGL (single global overseas controlling area); Single production client

- Two-level Profit Center structure (Country L1 × Business Line L2): PC-UK / PC-DE / PC-BE / PC-TH paired with VHL / ETS / AGV / PAR / SVC / LSE / MFG / TRD

- Cost Centers: Standard template covering 10 departments (SALE / ETSV / AGVO / MKTG / PURC / LOGI / FINS / ADMN / SERV / LEAS)

- Parallel Ledgers: 0L (Leading Ledger for IFRS), LL (Local GAAP Ledger), ML (Management Ledger)

- CO-PA: J55 Margin Analysis with four contribution margin tiers: CM1 (Gross Margin) → CM2 (Profit Center Contribution) → CM3 (Net Operating Profit) → CM4 (EBIT)

- ETS Agency Model: China import & export company acts as principal, European legal entities act as agents (only recognize service fee revenue)

- Related Scope Items: J55 Margin Analysis; 2QL Universal Allocation; 1SG Group Reporting; 3X7 Profit Center Accounting

⚠️Pending confirmation: Seven decision points D-PC01 to D-PC07 require BBP sign-off.

4.  贸易业务流程设计（以欧洲为例）

4.  Trade Process Design (Europe as Reference)

4.1  Vehicle 销售全流程 O2C

4.1  Full Vehicle Sales O2C Flow

EP 欧洲 vehicle 为 MTO（按订单采购）模式，每笔 vehicle 销售均涉及跨系统的完整链条（SAP ↔ 鼎捷 ↔ 银行），从客户询价到最终收款之间的每一步都需要在蓝图阶段明确设计。

EP Europe's vehicle sales follow MTO. Every step from customer enquiry to final cash receipt must be explicitly designed in Blueprint.

| 步骤 / Step | 描述 / Description | 系统 / System |
| --- | --- | --- |
| ① 客户询价 | Customer Enquiry | CRM / Email |
| ② SAP 报价 | Quotation in SAP | SAP SD |
| ③ 销售订单创建 | Sales Order (material · VIN delivery date · pricing) | SAP SD |
| ④ 触发集团内 PO | Intercompany PO → sent to Digiwin (auto vs manual TBD) | SAP MM ↔ Digiwin |
| ⑤ 中国工厂备货/生产 | China factory prepares / manufactures / ships | Digiwin |
| ⑥ 在途库存 | In-transit stock; Incoterms risk transfer point | SAP MM |
| ⑦ 欧洲收货 GR | Goods Receipt → VIN entered into serial number record | SAP MM |
| ⑧ 交货出库 GI | Delivery → Goods Issue → VIN bound to customer | SAP SD |
| ⑨ 开票 Billing | Billing → IFRS 15 revenue recognition → VAT auto-generated | SAP SD / FI |
| ⑩ 收款 Payment | Bank statement imported → Auto-matched to AR | SAP FI / Bank |

专题讨论 T07    Workshop T07

Vehicle 销售全流程（询价到收款 OTC）

Full Vehicle Sales Flow (Enquiry-to-Cash / OTC)

讨论问题 / Key Questions

1.  欧洲报价流程：是否需要在 SAP 中管理报价单（Quotation），还是报价在 CRM/Excel 中处理后直接进 SAP 销售订单？

Does the European quotation process need to be managed in SAP (formal Quotation), or is quoting handled in CRM/Excel before entering SAP?

2.  集团内采购订单（步骤④）的触发时机：销售订单创建时自动触发，还是业务确认后手工触发？

When should the intercompany PO (step ④) be triggered: automatically on sales order creation, or manually after business confirmation?

3.  步骤⑥在途库存的 Incoterms：目前中欧运输采用什么贸易条款？风险转移点决定在途库存的账务归属。

In-transit Incoterms (step ⑥): What trade terms currently apply on China-to-Europe shipments?

4.  步骤⑨开票时机：是出库后立即开票，还是客户签收确认后开票？IFRS 15 的履约义务完成时点如何界定？

Billing timing (step ⑨): Is invoicing done immediately after goods issue, or after customer sign-off?

5.  步骤⑩收款：欧洲客户目前的付款方式分布（电汇/银行转账/信用证）？付款条件是否标准化？

Payment (step ⑩): What is the distribution of European customer payment methods? Are payment terms standardised?

预期产出 / Expected Output

确定 OTC 全流程各步骤的 SAP 实现方式和业务规则

Confirm SAP implementation approach and business rules for each step of the OTC flow.

[实际结果 / Actual Results]

✅ 完整 10 步 OTC 蓝图已签核（v2.0）

• 10 步流程：客户询价→SAP 报价→SO→IC PO→中国备货→在途库存→欧洲GR→交货GI→开票Billing→收款Payment

• 欧洲 5D2：Advanced Intercompany Sales（德国销售→比利时发货），含 VSIT 在途/控制权转移/价值链监控

• 双轨采购：MTS（备库 ROP/PIR 驱动）+ MTO（SO 驱动）

• 收入确认：EXW→PGI 时点；非 EXW→POD 确认时点

• 仓库改装：231/232 移动类型（无 PP、无 PS）

• 三方采购：中国直发客户，SO→PO（直发标志）→鼎捷直送

• 开发需求已评估：DR1 价格模拟(18天)/DR2 信息记录自动维护(17.5天)/DR3 考核价传输(23天)/DR4 进度跟踪(21天)

• Core Scope Items：BD9+21D+1JW+BKK+J45+J44+BLL+1LJ+1E1+J60+J59+1K2+1QM+5D2

⚠️ 待确认：(1) 非标配置未命中处理方案；(2) 欧洲备库策略（纯 MTO vs MTS+ROP）；(3) 在途管理颗粒度

✅The full 10-step OTC Business Blueprint v2.0 has been approved and signed off.

- 10-step end-to-end process: Customer Inquiry → SAP Quotation → Sales Order (SO) → Intercompany Purchase Order (IC PO) → Stock Preparation in China → In-transit Inventory → European Goods Receipt (GR) → Goods Issue for Delivery (GI) → Billing → Payment Collection

- European scope item 5D2: Advanced Intercompany Sales (sales entity in Germany, delivery fulfilled from Belgium), covering VSIT in-transit stock, transfer of control and value chain monitoring.

- Dual procurement model: MTS (stock replenishment driven by ROP / PIR) + MTO (demand driven by Sales Orders).

- Revenue recognition rule: EXW terms – recognize revenue at time of PGI; non-EXW terms – recognize revenue upon POD confirmation.

- Warehouse refitting activities: Posted via movement types 231 / 232 (no PP or PS module involvement).

- Third-party drop-ship procurement: Direct shipment from China to end customers; process flow: Sales Order with drop-ship indicator → Purchase Order → direct delivery via DIGIWIN.

- Developments assessed with effort estimation: DR1 Price Simulation (18 days), DR2 Automatic Info Record Maintenance (17.5 days), DR3 Transfer of Target Evaluation Prices (23 days), DR4 Project Progress Tracking (21 days).

- Core Scope Items: BD9+21D+1JW+BKK+J45+J44+BLL+1LJ+1E1+J60+J59+1K2+1QM+5D2

⚠️ Pending confirmation items:

- Handling process for unmatched non-standard configurations;

- European stocking strategy (pure MTO versus MTS with ROP replenishment);

- Granularity of in-transit inventory management.

4.2  补货策略与库存策略

4.2  Replenishment & Inventory Strategy

专题讨论 T08    Workshop T08

Vehicle 与配件的补货策略（MTO / MTS / 安全库存）

Vehicle & Spare Parts Replenishment Strategy

| 物料 / Material | 建议策略 / Proposed Strategy | 待确认 / To Confirm |
| --- | --- | --- |
| Vehicle（新订单）/ New-order Vehicle | MTO（按订单向鼎捷采购）/ MTO — IC PO triggers to Digiwin | IC PO 触发方式：自动 vs 手工 / IC PO trigger: Auto vs Manual |
| Vehicle（安全库存）/ Safety Stock Vehicle | 待讨论 / TBD | 是否维持欧洲本地备货？库存水位由谁决定？ / Maintain local EU stock? Who sets levels? |
| 配件（常规）/ Standard Spare Parts | MTS（按库存水位定期补货）/ MTS — periodic reorder at min stock level | 最低库存 · 补货量 · 采购周期 / Min-stock · Reorder qty · Lead time |
| 配件（高值/慢动）/ High-Value / Slow-Moving Parts | 建议 MTO，待确认 / Proposed MTO; TBC | 避免资金占用 vs 客户响应速度平衡 / Balance: capital tie-up vs service level |

讨论问题 / Key Questions

1.  欧洲是否需要维持 vehicle 安全库存？如果维持，谁负责决定库存水位和机型？

Does Europe need to maintain vehicle safety stock? If so, who decides the stock levels and models?

2.  配件的补货决策：目前由欧洲各法人独立决定，还是有欧洲统一的补货政策？

Spare parts replenishment decisions: Currently made independently by each entity, or governed by a unified European policy?

3.  欧洲向中国下配件采购订单的频率和批量如何？是否有框架采购合同？

How frequently does Europe place spare parts procurement orders on China? Are there framework purchase agreements?

4.  高值配件（如整车核心部件）是否按 MTO 处理？如何平衡资金占用和客户服务水平？

Are high-value spare parts treated as MTO? How is the balance between capital tie-up and customer service level managed?

预期产出 / Expected Output

确定 vehicle 和各类配件的补货策略与 SAP MRP 参数

Confirm vehicle and spare parts replenishment strategies and SAP MRP parameter design.

[实际结果 / Actual Results]

✅ MRP 双路径方案已设计（ROP + PIR），参数模板已定义

• Vehicle MTS 补货：ROP（安全库存法）→ 库存≤再订货点自动补货；PIR（计划独立需求法）→ 销售预测驱动

• Vehicle MTO（非备库）：SO 确认产生独立需求 → MRP 生成 MTO PR

• 备件补货：手工为主（中国备件管理员制定补库清单），MRP 建议为辅；比利时仓库集中备件库存

• 补货参数建议：安全库存 30-45 天；订货周期每月一次；海运 6-8 周/空运 1-2 周；EOQ=月均×2-3月

• Scope Item：J44 MRP with Reorder Point Planning（Global Core）

⚠️ 待确认：(1) D2 欧洲备库策略未最终决策（纯 MTO vs MTS+ROP）；(2) 各具体 ROP 参数未锁定

✅Two-path MRP solution (ROP + PIR) has been designed, with parameter templates defined.

- MTS replenishment for Vehicles:

ROP (reorder point with safety stock): Automatic replenishment when stock falls below reorder point;

PIR (Planned Independent Requirements): Replenishment driven by sales forecast.

- Non-stock MTO Vehicles: Confirmed sales orders generate independent requirements, and MRP creates MTO purchase requisitions.

- Spare parts replenishment: Manual planning led by China spare parts administrators to prepare replenishment lists, supplemented by MRP proposals. Spare parts inventory is centralized at the Belgium warehouse.

- Proposed replenishment parameters: 30–45 days safety stock; monthly ordering cycle; sea transit lead time 6–8 weeks / air transit lead time 1–2 weeks; EOQ = average monthly demand × 2 to 3 months.

- Related Scope Item: J44 MRP with Reorder Point Planning (Global Core).

⚠️Pending confirmation:

- Final decision pending for D2 European stocking strategy (pure MTO vs MTS with ROP);

- Specific ROP parameters for all materials not yet finalized.

4.3  VIN 级别折扣定价

4.3  VIN-Level Discount Pricing

专题讨论 T09    Workshop T09

VIN 级别折扣定价方案

VIN-Level Discount Pricing

| 方案 / Option | 实现方式 / Implementation | 优点 / Pros | 缺点 / Cons |
| --- | --- | --- | --- |
| A: 自定义条件表 / Custom Condition Table | 定价条件表以 VIN 为键值，系统自动匹配 / Pricing condition keyed on VIN; auto-matched by system | 自动化，减少人工 / Automated; reduces manual effort | 需要开发 / Requires custom development |
| B: 订单行手工覆盖 / Manual Order-Line Override | 销售人员手工录入 VIN 专属折扣 / Sales staff manually enter VIN-specific discount | 无需开发 / No development needed | 依赖人工，需审批流 / Manual-dependent; needs approval workflow |

如已启用独立评估类（T04），标准 SAP 个别计价机制或已满足 VIN 级别成本归集，方案 A 的开发必要性需在蓝图阶段重新评估。

If individual Valuation Classes are activated (T04), SAP standard individual stock valuation may already meet VIN-level cost attribution needs — Option A's necessity should be re-evaluated in Blueprint.

讨论问题 / Key Questions

1.  VIN 级别折扣在欧洲业务中多常见？是每笔 vehicle 交易都有，还是仅针对特殊大客户？

How common are VIN-level discounts in European business — on every vehicle transaction, or only for key accounts?

2.  谁有权批准针对单台 VIN 的专属折扣？当前审批流程是什么？

Who authorises VIN-specific discounts? What is the current approval process?

3.  除 VIN 折扣外，是否还有其他非标定价需求（项目报价、框架合同定价）？

Beyond VIN discounts, are there other non-standard pricing requirements?

预期产出 / Expected Output

选定 VIN 定价方案 A 或 B，确认定制开发范围

Select VIN pricing Option A or B; confirm custom development scope.

[实际结果 / Actual Results]

✅ 推荐方案 A（自定义条件表），Wave 1 实施；Wave 2 备选方案 B

• 方案 A：自定义条件表 ZCOND_VIN（键值：VIN+定价应用程序+条件类型）+ 条件类型 ZVIN + VK11 UI。工作量 12-15 人天

• 方案 B：销售人员在 SO 行项目手工覆盖单价/附加折扣。无需开发，无追溯性

• 决策 D4：Wave 1 欧洲三法人推荐方案 A；Wave 2 法人可临时用方案 B

• VIN 折扣与 VC 变式定价独立叠加：客户同时享有变式配置价格 + VIN 级别折扣

⚠️ 待确认：方案 A 的审批工作流设计需 BBP 细化

✅Option A (custom condition table) is recommended for Wave 1 implementation; Option B serves as an alternative for Wave 2.

- Option A: Custom condition table ZCOND_VIN (key fields: VIN + pricing application + condition type), together with condition type ZVIN and standard VK11 UI. Estimated effort: 12–15 man-days.

- Option B: Sales staff manually overwrite unit prices or additional discounts at sales order line item level. No development required, yet without audit trail.

- Decision D4: Option A is recommended for the three European legal entities in Wave 1; entities in Wave 2 may temporarily adopt Option B.

- VIN discounts and VC variant pricing apply cumulatively independently: customers are eligible for both variant configuration prices and VIN-level discounts simultaneously.

⚠️Pending confirmation: Approval workflow design for Option A requires further elaboration in BBP.

4.4  配件销售与飞仓寄售

4.4  Spare Parts Sales & Consignment

专题讨论 T10    Workshop T10

配件销售与飞仓寄售管理

Spare Parts Sales & Consignment (飞仓) Management

| 系统 / System | 职责 / Responsibility |
| --- | --- |
| 飞仓系统 / Consignment System (EP) | 寄售库存记录 · 消耗触发计费 · 客户库存可视 / Consignment stock records · Consumption-triggered billing · Customer inventory visibility |
| SAP（BOS 接口督导）/ SAP (BOS supervises interface) | 寄售库存同步 · 计费单生成 · 应收账款 / Consignment sync · Billing document generation · Accounts Receivable |

讨论问题 / Key Questions

1.  飞仓业务规模：涉及多少客户、多少 SKU？欧洲三法人都有飞仓业务吗？

Consignment scale: How many customers and SKUs? Do all three European entities have consignment business?

2.  飞仓库存盘点和结算频率（日/周/月）？目前如何处理库存变动账务？

Consignment stock count and billing frequency (daily/weekly/monthly)?

3.  飞仓系统与 SAP 数据对接：实时同步还是定期批量同步？

飞仓-SAP data sync: real-time or periodic batch?

预期产出 / Expected Output

确定寄售流程设计，飞仓↔SAP 接口规格与同步频率

Confirm consignment process design; 飞仓-SAP interface specs and sync frequency.

[实际结果 / Actual Results]

✅ 流程已设计，接口已定义，关键决策部分确认

• 飞仓寄售（DAS）：5 家欧洲经销商仓库以 SAP 存储地点管理，统一挂比利时公司代码

• 补货→消耗→月结统一开票

• Scope Item：1IU Customer Consignment

• 已确认决策：D1 先聚焦高频配件/D2 按月合并开票/D4 初期 EPCare 提示+人工补货/D5 EPCare 录入即消耗/D6 按数量管理不启用序列号

• 接口：SAP↔EPCare I-F1~I-F5（补货出库/消耗推送/库存余额/补货建议/价格同步）

• 备件销售三种场景：A 标准销售(BD9)；B 服务工单消耗(3D2)；C 飞仓寄售(1IU)

⚠️ 待确认：(1) 寄售价定价模式；(2) EPCare 集成深度（完整 vs 轻量）；(3) 合并开票(2UV)

(4) 备件批次管理启用(BLF)

✅Processes are fully designed and interfaces defined, with key decisions partially confirmed.

- Off-site consignment warehouse (DAS): Warehouses of 5 European distributors are managed as SAP storage locations and assigned under EPBE company code uniformly.

- End-to-end flow: Replenishment → Consumption → Consolidated monthly billing.

- Related Scope Item: 1IU Customer Consignment.

- Confirmed decisions:

D1 Focus on fast-moving spare parts at initial stage;

D2 Monthly consolidated invoicing;

D4 EPCare alert + manual replenishment in early phase;

D5 Consumption posted upon entry in EPCare system;

D6 Quantity-based inventory management without serial number activation.

- Interfaces between SAP and EPCare: I-F1 ~ I-F5 (replenishment goods issue, consumption data push, inventory balance sync, replenishment proposal transmission, price synchronization).

- Three spare parts sales scenarios:

A Standard sales (BD9);

B Service order consumption (3D2);

C Off-site consignment warehouse sales (1IU).

⚠️Pending confirmation:

- Pricing model for consignment goods;

- Integration depth of EPCare (full integration vs lightweight integration);

- Consolidated billing configuration (2UV);

- Activation of batch management for spare parts (BLF).

4.5  售后服务与 EPCare 边界

4.5  After-Sales Service & EPCare Boundary

专题讨论 T11    Workshop T11

售后服务流程与 EPCare 系统边界

After-Sales Service Process & EPCare System Boundary

| 系统 / System | 职责 / Responsibility |
| --- | --- |
| EPCare | 服务工单创建/跟踪 · 客户门户 · 现场工程师管理 / Service order creation/tracking · Customer portal · Field engineer management |
| SAP | 配件库存出库 · 服务计费与开票 · 质保期管理 / Parts goods issue · Service billing & invoicing · Warranty management |

讨论问题 / Key Questions

1.  EPCare 在欧洲的实施状态：是否已上线，还是与 SAP 同步实施？

EPCare's implementation status in Europe: already live, or being implemented simultaneously with SAP?

2.  服务开票：服务费和配件费合并开票还是分开开票？

Service billing: Service fees and parts costs on one invoice or separate?

3.  质保期内（免费）和质保期外（收费）如何在系统中区分？

How are in-warranty (free) and out-of-warranty (chargeable) services distinguished in the system?

4.  服务收入归属哪个利润中心？是否与 vehicle 销售分开报告？

Which Profit Centre does service revenue belong to? Reported separately from vehicle sales?

预期产出 / Expected Output

确定 EPCare↔SAP 接口规格，服务流程账务处理方案

Confirm EPCare-SAP interface specs and service accounting approach.

[实际结果 / Actual Results]

⚠️ 接口规格已定义，集成深度待决策；服务流程账务方案基本确认

• EPCare 集成两种方案：A 完整集成（3D2 双向实时同步，15-20天）/ B 轻量集成（仅开票数据，5-8天）

• 质保索赔 3 场景：A 中国工厂直发（不经 SAP）/ B 欧洲仓库发货（月底 IC 结算）/ C 先开票后索赔（贷项凭证冲抵 AR）

• 质保准备金：仅中国公司设置和计提；欧洲公司不设准备金

• IC 结算：月底按净额（已赔付）与服务费模式与中国公司统一结算

• Scope Items：3D2 Service Order Mgmt / 3XK In-House Repair / 5HR Warranty Claim Supplier Recovery

⚠️ 待确认：(1) D4 EPCare 集成深度（完整 vs 轻量）；(2) 质保数据归属(SAP vs EPCare) D8；(3) 5HR 质保成本追偿 D9

✅Interface specifications have been finalized, yet the integration depth remains to be determined; accounting solutions for service workflows are largely confirmed.

- Two EPCare integration options: Option A Full integration (bidirectional real-time synchronization via scope item 3D2, 15–20 man-days); Option B Lightweight integration (billing data transmission only, 5–8 man-days).

- Three warranty claim scenarios: A Direct delivery from China plant (without SAP processing); B Goods dispatched from European warehouses with month-end intercompany settlement; C Invoicing issued upfront with subsequent claims offset by credit memos against accounts receivable.

- Warranty accrual provision: Provisions are only created and accrued by Chinese entities; European legal entities do not maintain such provisions.

- Intercompany settlement: Monthly consolidated settlement with China based on net compensated amounts under the service fee model.

- Relevant Scope Items: 3D2 Service Order Mgmt / 3XK In-House Repair / 5HR Warranty Claim Supplier Recovery

⚠️Pending confirmation:

- D4 EPCare integration depth (full integration vs lightweight integration);

- D8 Ownership of warranty data (SAP vs EPCare);

- D9 Recovery mechanism for warranty costs covered by 5HR.

4.6  租赁业务流程 L2C

4.6  Lease-to-Cash (L2C)

出租方 vehicle 同时具有'贸易物料'和'固定资产'双重身份：物料序列号（VIN）同时绑定固定资产档案（Equipment Master），通过 VIN 实现资产全生命周期追踪。

Leased vehicles carry a dual identity — trade material and fixed asset. The VIN simultaneously binds the serial number record and the Fixed Asset (Equipment Master).

| 方案 / Option | 组件 / Components | 复杂度 / Complexity | 最适合 / Best For |
| --- | --- | --- | --- |
| 1. SD 轻量方案 / SD Lightweight | SAP SD 合同 / SAP SD Contract | 低 / Low | 短期/简单经营租赁 / Short-term / Simple operating lease |
| 2. CLM 标准 / CLM Standard | SAP CLM | 中高 / Medium-High | 复杂合同，IFRS 16 / Complex contracts, IFRS 16 |
| 3. CLM + RAR | CLM + Revenue Accounting & Reporting | 高 / High | 含 IFRS 15 收入分摊 / Incl. IFRS 15 revenue allocation |

建议引入 CLM/RAR 专项顾问资源，蓝图阶段需提供真实租赁合同样本进行分析。

A CLM/RAR specialist consultant resource is recommended. Real lease contract samples should be provided for Blueprint analysis.

专题讨论 T12    Workshop T12

租赁业务方案选择（L2C）

Leasing Solution Selection (L2C)

讨论问题 / Key Questions

1.  欧洲租赁规模：多少台 vehicle、多少客户？租期分布（短租/长租）？

Leasing scale: How many vehicles and customers? Lease term distribution (short/long)?

2.  合同是否含复杂条款（变动租金、购买选择权、延期选项）？

Do contracts contain complex terms (variable rent, purchase options, extension options)?

3.  融资租赁 vs 经营租赁的判断：目前有没有分类矩阵？

Finance vs operating lease classification: Is there an existing classification matrix?

4.  能否提供 2-3 份代表性租赁合同样本供蓝图分析？

Can 2-3 representative lease contracts be provided for Blueprint analysis?

预期产出 / Expected Output

确定租赁方案（1/2/3），租赁 vehicle 固定资产设计

Confirm leasing option (1/2/3) and leased vehicle fixed asset design.

[实际结果 / Actual Results]

✅ 方案倾向 CLM+RAR 组合（方案 3），但 AGV 租赁未含本期蓝图

• D9 决策推荐：CLM+RAR（方案 3）— IFRS 15/16 同时合规，捆绑销售场景

• Scope Items：3QR Contract & Lease Mgmt IFRS16 / 3QI Revenue Accounting IFRS15 / 1T6 租入 / 21P 租入IFRS / 21Q 租出 / 3KK 基于合同收入确认

• LSE 业务线独立利润中心（PC-XX-LSE）

• AGV 租赁：本期蓝图未含，标注待定

⚠️ 待确认：(1) 方案 1/2/3 最终选择需 BBP 决策；(2) AGV 租赁流程本期未含；(3) 租赁 vehicle 固定资产设计细节未深入

✅ CLM plus RAR combination (Option 3) is the preferred solution; AGV leasing is excluded from the current blueprint scope.

- Recommendation under decision point D9: CLM + RAR (Option 3), compliant with both IFRS 15 and IFRS 16, applicable to bundled sales scenarios.

- Related Scope Items: 3QR Contract & Lease Mgmt IFRS16 / 3QI Revenue Accounting IFRS15 / 1T6 Lessee Accounting / 21P Lessee IFRS / 21Q Lessor Accounting / 3KK Contract-Based Revenue Recognition

- Independent profit center dedicated to the LSE business line (PC-XX-LSE).

- AGV leasing: Not covered in the current blueprint, marked as pending.

⚠️ Pending confirmation:

- Final selection among Option 1, 2 and 3 subject to BBP decision;

- AGV leasing process out of current scope;

- Detailed fixed asset design for leased vehicles not elaborated.

5.  财务合规设计

5.  Financial Compliance Design

专题讨论 T13    Workshop T13

科目表设计 · 平行账套 · IFRS 15 收入确认

Chart of Accounts · Parallel Ledgers · IFRS 15

| 账套 / Ledger | 代码 / Code | 用途 / Purpose |
| --- | --- | --- |
| 主账（IFRS）/ Leading Ledger | 0L | 所有法人强制；集团合并基础 / Mandatory for all entities; Group consolidation basis |
| 非主账（本地 GAAP）/ Non-Leading | LL | FRS 102 / HGB / BGAAP — 本地法定申报 / Local statutory reporting |
| 管理账 / Management Ledger | ML | 集团管理层报告；内部 KPI / Group management reporting; internal KPI |

讨论问题 / Key Questions

1.  欧洲是否已按 IFRS 15 进行收入确认？目前的主要判断难点是什么？

Is IFRS 15 revenue recognition already applied in Europe? What are the main current judgement challenges?

2.  是否存在捆绑销售（vehicle + 延保 + 服务包）？合同总价如何在各组件间分摊？

Are there bundled sales (vehicle + extended warranty + service package)? How is the contract price allocated across components?

3.  集团 COA 的科目号段如何规划？是否有现有的集团财务编码规则参考？

How should the Group Chart of Accounts number ranges be structured? Is there an existing group financial coding reference?

4.  管理账（ML）的报告口径是否已有集团共识？具体调整项有哪些？

Is there group consensus on the management ledger (ML) reporting basis? What are the specific adjustment items?

预期产出 / Expected Output

集团科目表初稿、三套账差异科目清单、IFRS 15 收入确认规则、RAR 模块是否启用

Draft Group COA; three-ledger difference account mapping; IFRS 15 rules; RAR module activation decision.

[实际结果 / Actual Results]

✅ 完整方案已设计：三套账平行、RAR 欧洲启用、IFRS 15 基于 Incoterms • 三套账：0L = IFRS（主账）/ LL = 本地 GAAP（FRS 102/HGB/BGAAP）/ ML = 管理账 • IFRS 15：EXW → PGI 时点确认（单一履约义务—工厂交付）；非 EXW → POD 时点确认 • RAR：欧洲三法人启用 3KK Contract-Based Revenue Recognition（含捆绑服务/租赁场景） • 集团科目表：统一 COA，所有海外法人强制使用；ETS 代理模式仅确认服务费收入 • Scope Items：1GA Accounting Group Ledger IFRS / 32P Financial Close IFRS / 6VB Asset Accounting Local GAAP Depreciation

⚠️待确认：(1) 集团科目表初稿（具体科目编码）未在 KB 中显示；(2) 三套账差异科目清单未在 KB 中展开

✅ Complete accounting solution finalized: three parallel ledgers, RAR activated for European entities, IFRS 15 revenue recognition governed by Incoterms.

- Three parallel ledgers: 0L = IFRS Leading Ledger; LL = Local GAAP Ledger (FRS 102 / HGB / Belgian GAAP); ML = Management Ledger.

- IFRS 15 recognition rule: For EXW terms, revenue is recognised at PGI (single performance obligation upon plant delivery); for non-EXW terms, revenue is recognised upon POD confirmation.

- RAR deployment: Scope item 3KK Contract-Based Revenue Recognition activated for all three European legal entities, covering bundled service and leasing scenarios.

- Group Chart of Accounts: Unified COA mandatory for all overseas legal entities; ETS agency model only recognises service fee revenue.

- Related Scope Items: 1GA Accounting Group Ledger IFRS / 32P Financial Close IFRS / 6VB Asset Accounting Local GAAP Depreciation

⚠️Pending confirmation:

- Draft group COA with detailed account codes not included in KB documents;

- Detailed list of reconciling accounts for variances across three ledgers not elaborated in KB documents.

专题讨论 T14    Workshop T14

IFRS 16 出租方财务处理

IFRS 16 Lessor Accounting

讨论问题 / Key Questions

1.  欧洲现有租赁合同中，融资租赁与经营租赁的比例大致如何？判断依据是什么？

What proportion of existing European leases are finance vs. operating? What criteria are used to classify them?

2.  欧洲是否也有以承租方身份签订的租赁合同（办公室、车辆等）？是否需要在 SAP 中处理？

Does Europe also have leases where EP is the lessee (offices, vehicles, etc.)? Should these be processed in SAP?

3.  欧洲审计师对 IFRS 16 处理有哪些特别关注点？

What specific IFRS 16 areas does Europe's auditor focus on?

预期产出 / Expected Output

出租方 IFRS 16 账务处理规则，融资/经营租赁分类标准

Lessor IFRS 16 accounting rules; finance/operating lease classification criteria.

[实际结果 / Actual Results]

✅ Scope Items 已定义，出租方 IFRS 16 账务处理规则未深入

• 已定义 Scope Items：21Q 租出会计（出租方 IFRS 16）/ 2SA 子租赁租出 IFRS / 2SB 子租赁协议

• 租入会计已列入：1T6（欧洲适用）/ 21P（租入 IFRS）

• 欧洲适用法人：UK/DE/BE；LSE 业务线独立核算

⚠️待确认：出租方 IFRS 16 账务处理规则（融资 vs 经营租赁分类标准、使用权资产计量、租金分摊模式），需参考 21Q/2SA 的 SAP 标准文档

✅ All relevant Scope Items have been defined, yet the accounting rules for lessors under IFRS 16 are not specified in depth.

- Defined Scope Items: 21Q Lessor Accounting (IFRS 16 for Lessors), 2SA Sublease Lessor Accounting (IFRS), 2SB Sublease Contract Administration

- Included lessee accounting scopes: 1T6 (for European entities), 21P Lessee Accounting under IFRS

- Applicable European legal entities: UK, Germany, Belgium; separate accounting is implemented for the LSE business line

⚠️Pending confirmation:

IFRS 16 accounting guidance for lessors, covering criteria to distinguish finance leases from operating leases, measurement of right-of-use assets and rent amortization allocation logic. The standard SAP documentation of 21Q and 2SA shall be referenced for detailed provisions.

专题讨论 T15    Workshop T15

欧洲双层合并结构与本地 GAAP 差异

Two-Tier Consolidation & Local GAAP Differences

| 合并层级 / Consolidation Tier | 范围 / Scope | 产出 / Output |
| --- | --- | --- |
| 第一层：欧洲子合并 / Tier 1: EU Sub-Consolidation | UK + Germany + Belgium → 消除内部交易 / Eliminate intercompany transactions | 欧洲子集团 IFRS 合并报表 / EU sub-group IFRS consolidated statements |
| 第二层：海外集团合并 / Tier 2: Overseas Group Consolidation | 欧洲子集团 + 泰国 + Wave 2 → SAP Group Reporting | 海外集团合并报表 / Overseas Group consolidated statements |
| 第三层（参考）：全集团 / Tier 3 (Reference): Full Group | 与鼎捷数据对接 → 全集团合并 / Interface with Digiwin → Full Group consolidation | 最终全集团财务报告 / Final full-group financial report |

| 国家 / Country | 本地 GAAP | 主要与 IFRS 差异 |
| --- | --- | --- |
| 英国 / UK | FRS 102 | 固定资产重估、金融工具 / Fixed asset revaluation; financial instruments |
| 德国 / Germany | HGB | 税务折旧 vs IFRS 折旧、准备金 / Tax vs IFRS depreciation; provisions |
| 比利时 / Belgium | BGAAP | 资产重估、商誉 / Asset revaluation; goodwill |

讨论问题 / Key Questions

1.  欧洲三法人之间存在哪些集团内交易（内部销售、服务、借款）？

What intercompany transactions exist between the three European entities?

2.  欧洲子合并的时间要求：月结后多少工作日需完成？

Time requirement for European sub-consolidation: how many working days after month-end?

3.  英镑/欧元：英国退欧后，UK↔EU 内部交易的汇率处理规则是什么？

GBP/EUR: What are the exchange rate treatment rules for UK↔EU intercompany transactions post-Brexit?

预期产出 / Expected Output

消除规则设计、合并日历、本地 GAAP vs IFRS 差异调整科目清单

Elimination rules design; consolidation calendar; local GAAP-IFRS adjustment account mapping.

[实际结果 / Actual Results]

✅ 合并架构已确认：双层合并；本地 GAAP 三套并行；差异调整机制已设计

• 双层合并：第一层欧洲子合并（IC 交易消除）→ 第二层海外集团合并（含鼎捷数据）

• 本地 GAAP：FRS 102（英国）/ HGB（德国）/ BGAAP（比利时）

• 平行折旧：6VB Asset Accounting Local GAAP Depreciation；5HG 附加折旧范围

• IFRS ↔ 本地 GAAP 差异科目过账机制已设计

• Scope Items：1SG Group Reporting / 3XT Group Reporting Consolidation / 1GP Intercompany Financial Posting

⚠️ 待确认：(1) 具体消除规则未详细展开；(2) 合并日历未覆盖；(3) 差异调整科目清单未覆盖

Elimination rules design, consolidation calendar, and list of adjustment accounts for variances between local GAAP and IFRS.

✅ Consolidation structure confirmed: Two-tier consolidation with three parallel sets of local GAAP ledgers; variance adjustment mechanism designed.

- Two-tier consolidation: Tier 1 European sub-consolidation (intercompany transaction elimination) → Tier 2 overseas group consolidation (including DIGIWIN data).

- Local GAAP frameworks: FRS 102 (UK), HGB (Germany), Belgian GAAP (EPBE).

- Parallel depreciation: Scope item 6VB Asset Accounting Local GAAP Depreciation and 5HG Additional Depreciation Areas.

- Posting mechanism for reconciling variances between IFRS and local GAAP has been designed.

- Related Scope Items: 1SG Group Reporting / 3XT Group Reporting Consolidation / 1GP Intercompany Financial Posting

⚠️Pending confirmation:

- Detailed elimination rules not fully elaborated;

- Consolidation calendar not documented;

- Complete list of variance adjustment accounts not provided.

专题讨论 T16    Workshop T16

增值税 / Intrastat / 本地税务申报合规

VAT / Intrastat / Local Tax Filing Compliance

| 法人 / Entity | 申报类型 / Filing Type | 系统 / System |
| --- | --- | --- |
| 德国 / Germany | 增值税月报 / USt-VA | ELSTER 直连 |
| 比利时 / Belgium | 增值税季报 / Periodic VAT | Intervat 申报 |
| 英国 / UK | Making Tax Digital VAT | HMRC MTD API |
| 德国·比利时 | Intrastat 月报 | 各国海关系统 |

讨论问题 / Key Questions

1.  欧洲三法人目前各用什么方式申报增值税？是否已使用电子申报系统？

How does each European entity currently file VAT returns? Are electronic filing systems already in use?

2.  欧盟境内 B2B 销售（零税率）：欧洲团队如何核验客户的有效 VAT 号？需要 SAP 自动校验 VIES 吗？

For intra-EU B2B sales (zero-rated): How does the team verify valid customer VAT numbers? Should SAP validate against VIES?

3.  进口 vehicle（从中国到欧洲）的关税和进口 VAT 处理：目前流程是什么？

Import duty and import VAT on vehicles (China to Europe): What is the current process?

预期产出 / Expected Output

税务配置需求清单，本地税务接口技术方案，Intrastat 自动化范围

Tax configuration requirements; local tax interface technical approach; Intrastat automation scope.

[实际结果 / Actual Results]

✅ 接口方案已定义，税务配置需求清单部分覆盖

• 税务接口：DE/BE：ELSTER（德国）/ Intervat（比利时）；UK：MTD（Making Tax Digital）

• 银行接口：DE/BE 16R Multi-Bank Connectivity (EBICS)；UK BACS

• Intrastat 自动化：在跨法人配件调拨风险中提及，自动化范围未明确

• VAT 合规：5D2 IC 流程中 F2 和 IV2 的 VAT 处理复杂需重点关注

• Scope Items：1EG Bank Interface Integration / 16R Multi-Bank Connectivity

• 集成接口：I-10 银行 EBICS(P0) / I-11 税务(DE/BE, P0) / I-12 ATO(AU, P2) / I-13 NF-e/SPED(BR, P2)

⚠️  待确认：(1) 详细税务配置需求清单（税务代码/增值税率/申报周期）未覆盖；(2) Intrastat 自动化范围待确认

✅ Interface solutions have been defined, while the full list of tax configuration requirements is only partially covered.

- Tax reporting interfaces: ELSTER for Germany, Intervat for Belgium; MTD (Making Tax Digital) for the UK.

- Bank connectivity interfaces: 16R Multi-Bank Connectivity via EBICS for Germany and Belgium; BACS for the UK.

- Automated Intrastat reporting: Mentioned within cross-entity spare parts transfer risks, yet the exact automation scope remains undefined.

- VAT compliance note: VAT handling for F2 and IV2 under 5D2 intercompany sales process is complex and requires focused attention.

- Related Scope Items: 1EG Bank Interface Integration / 16R Multi-Bank Connectivity

- Defined integration interfaces:

I-10 EBICS bank interface (P0), I-11 Tax reporting (Germany/Belgium, P0), I-12 ATO Australia (P2), I-13 NF-e/SPED Brazil (P2)

⚠️ Pending confirmation items:

- Detailed tax configuration checklist (tax codes, VAT rates, filing cycles) not documented;

- Scope of automated Intrastat reporting to be finalized.

6.  IT 集成架构

6.  IT Integration Architecture

专题讨论 T17    Workshop T17

IT 集成架构与接口优先级

IT Integration Architecture & Interface Priorities

| # | 方向 / Direction | 内容 / Content | 优先级 / Priority |
| --- | --- | --- | --- |
| 1 | SAP → 鼎捷 / Digiwin | 集团内采购订单 / Intercompany PO | P1 Wave 1 ★ |
| 2 | 鼎捷 → SAP / Digiwin → SAP | 发货通知/在途库存 / Shipment notice / In-transit stock | P1 Wave 1 ★ |
| 3 | TC-PLM/鼎捷 → SAP | 物料主数据同步 / Material master data sync | P1 Wave 1 ★ |
| 4 | 鼎捷 → SAP / Month-end data | 月结合并数据 / Month-end consolidation data | P1 Wave 1 ★ |
| 5 | SAP ↔ EPCare | VIN/客户档案 · 配件出库 · 服务开票 / VIN/Customer master · Parts GI · Service billing | P1 Wave 1 ★ |
| 6 | SAP ↔ 银行 / Bank DE/BE/UK | 付款文件/对账单 / Payment files / Bank statements | P1 Wave 1 ★ |
| 7 | SAP → 税务局 / Tax Authority | 增值税申报 / VAT filing | P1 Wave 1 ★ |
| 8 | SAP ↔ Webshop | 在线订单/库存/价格 / Online orders / Inventory / Pricing | P2 Blueprint TBC |
| 9 | N2F → SAP | 费用报销凭证 / Expense reimbursement documents | P2 Blueprint TBC |
| 10 | 飞仓 → SAP / Consignment → SAP | 寄售库存变动 / Consignment stock movements | P2 Blueprint TBC |
| 11 | SAP → 海关 / Customs DE/BE | Intrastat 申报 / Intrastat filing | P2 Blueprint TBC |

讨论问题 / Key Questions

1.  EP 是否已采购 BTP？若无，计划何时，或备选方案是什么？

Has EP purchased BTP? If not, when is it planned, or what is the alternative?

2.  鼎捷方面谁负责配合接口开发？鼎捷是否已有 API 能力？

Who on the Digiwin side is responsible for interface development? Does Digiwin already have API capabilities?

3.  欧洲三法人的银行是否支持 CAMT.053 格式的电子对账单？

Do all three European entities' banks support CAMT.053 electronic bank statements?

4.  Webshop 集成是否必须纳入 Wave 1 范围？

Must Webshop integration be included in Wave 1 scope?

5.  除上述系统外，欧洲是否还有其他需要与 SAP 对接的本地系统（CRM/仓储/报关）？

Are there other local European systems needing SAP integration (CRM/WMS/customs filing)?

预期产出 / Expected Output

接口完整清单与 Wave 1/2 优先级，BTP 采购状态，接口技术规格草案

Complete interface list with Wave 1/2 priorities; BTP purchase status; draft interface technical specs.

[实际结果 / Actual Results]

✅ 接口完整清单已定义，BTP 采购状态明确，技术规格已草案

• P0 接口（Wave 1 必须）：I-1 鼎捷↔SAP MTO 采购联动 / I-2 鼎捷→SAP 发货在途 / I-3 合并数据 / I-4 管理报表 / I-5 TC-PLM→SAP 物料同步 / I-10 银行 EBICS / I-11 税务直连

• P1 接口：I-6 EPCare↔SAP / I-7 飞仓↔SAP / I-8 N2F 费用报销 / I-9 Webshop 产品目录

• AGV 专属接口：I-A1~I-A8（其中 I-A1~I-A4 P0 新增：物料/SN/PO/在途）

• 备件接口：与 EPCare(I-E1)、EPCare-WMS(I-W1~I-W3)、鼎捷(I-D1~I-D2)、DAS(I-F1~I-F2)

• 技术方式：OData API（主要）、EBICS、税务 API、REST/SOAP

• BTP 采购状态：❌ 未确认采购；若未采购可采用第三方 ESB 或直连点对点 OData API

• 来源：KB_ScopeItem §八；EP_BP_OTC_v2.0 §2.5, §4；EP_BP_T19_AGV §4；EP_BP_T10_SpareParts §4

✅A complete list of interfaces has been defined, the procurement status of BTP is clarified, and draft technical specifications are available.

- P0 Interfaces (Mandatory for Wave 1):

I-1 DIGIWIN ↔ SAP MTO procurement linkage

I-2 DIGIWIN → SAP outbound delivery & in-transit stock

I-3 Consolidation data

I-4 Management reporting

I-5 TC-PLM → SAP material master synchronization

I-10 EBICS bank interface

I-11 Direct tax authority interface

- P1 Interfaces:

I-6 EPCare ↔ SAP

I-7 Off-site consignment warehouse ↔ SAP

I-8 N2F expense reimbursement

I-9 Webshop product catalog

- Dedicated AGV Interfaces: I-A1~I-A8 (I-A1~I-A4 newly added to P0 scope, covering material master, serial number, purchase order and in-transit inventory)

- Spare parts related interfaces: Integration with EPCare (I-E1), EPCare-WMS (I-W1~I-W3), DIGIWIN (I-D1~I-D2), DAS off-site warehouse (I-F1~I-F2)

- Integration technologies: OData API (primary), EBICS, tax authority APIs, REST & SOAP

- BTP Procurement Status: ❌ Procurement approval pending. If BTP is not purchased, alternatives include third-party ESB or direct point-to-point OData API connections.

⚠️ Pending confirmation:

- BTP procurement decision (determines the technical roadmap of integration platform);

- Detailed technical specifications for all interfaces to be elaborated in the Business Blueprint (BBP).

7.  专题讨论汇总

7.  Workshop Topics Summary

以下清单汇总所有建议专题。再次强调：这是建议清单，并不完整。专题的合并、拆分、增减需与欧洲管理层共同确认。

The list below summarises all proposed topics. To reiterate: this is a suggested list and is not exhaustive. Topics must be confirmed jointly with European leadership.

| # | 专题 / Topic | 核心决策 / Key Decision | 主要参与方 / Key Stakeholders |
| --- | --- | --- | --- |
| TA | 全球模板架构层数（2层 vs 3层）/ Template Architecture Layers | 是否设区域层 / Whether to include regional layer | 管理层 + 项目团队 / Leadership + Project Team |
| T01 | 物料主数据设计哲学 / Material Master Design Philosophy | 设计路线 A 或 B / Design route A or B | 集团管理层 + 欧洲销售 + 鼎捷 / Group Mgmt + EU Sales + Digiwin |
| T02 | 物料主数据标准与 TC-PLM 同步 / Material Master & TC-PLM Sync | 编码规则、同步方式、维护责任 / Coding rules; sync method; ownership | 欧洲 IT + 集团 IT + 顾问 / EU IT + Group IT + Consultants |
| T03 | 销售 BOM vs 变式配置 VC / Sales BOM vs Variant Config | BOM 方案选型 / BOM approach selection | 欧洲销售 + 产品 + IT / EU Sales + Product + IT |
| T04 | VIN / 序列号管理规则 / VIN & Serial Number Rules | VIN 录入时机、批次管理、评估类 / VIN entry timing; Batch Mgmt; Valuation Class | 欧洲运营 + IT + 顾问 / EU Operations + IT + Consultants |
| T05 | 业务伙伴治理 / Business Partner Governance | 客户/供应商数据治理模式 / Customer/vendor data governance model | 集团管理 + 欧洲销售/采购 / Group Mgmt + EU Sales/Procurement |
| T06 | 组织架构与利润中心粒度 / Org Structure & Profit Centre | 公司代码、采购组织、CO-PA 维度 / Co.Code; Purchasing Org; CO-PA dims | 欧洲 CFO + 管理层 + 顾问 / EU CFO + Leadership + Consultants |
| T07 | Vehicle 销售全流程 OTC / Full Vehicle Sales O2C | 各步骤 SAP 实现方式与业务规则 / SAP approach & business rules per step | 欧洲销售 + 财务 + IT / EU Sales + Finance + IT |
| T08 | 补货策略与库存策略 / Replenishment & Inventory Strategy | Vehicle 和配件的补货参数 / Vehicle & spare parts replenishment parameters | 欧洲采购 + 运营 + 销售 / EU Procurement + Operations + Sales |
| T09 | VIN 级别定价方案 / VIN-Level Pricing | 方案 A（开发）or B（手工）/ Option A (dev) or B (manual) | 欧洲销售 + 财务 + IT / EU Sales + Finance + IT |
| T10 | 配件销售与飞仓寄售 / Spare Parts & Consignment | 寄售流程、接口规格 / Consignment process; interface specs | 欧洲运营 + IT / EU Operations + IT |
| T11 | 售后服务与 EPCare 边界 / After-Sales & EPCare Boundary | 接口规格、账务处理 / Interface specs; accounting treatment | 欧洲服务团队 + IT / EU Service Team + IT |
| T12 | 租赁业务方案选择 L2C / Leasing Solution L2C | 方案 1/2/3，固定资产设计 / Option 1/2/3; Fixed Asset design | 欧洲财务 + 销售 + 顾问 / EU Finance + Sales + Consultants |
| T13 | 科目表 · 平行账套 · IFRS 15 / COA · Parallel Ledgers · IFRS 15 | 科目表设计，RAR 模块 / COA design; RAR module decision | 集团 CFO + 欧洲财务总监 / Group CFO + EU Finance Director |
| T14 | IFRS 16 出租方处理 / IFRS 16 Lessor Accounting | 融资/经营租赁分类标准 / Finance vs operating lease classification | 欧洲财务 + 审计师 / EU Finance + Auditors |
| T15 | 欧洲双层合并 · 本地 GAAP / Two-Tier Consolidation | 消除规则、合并日历 / Elimination rules; consolidation calendar | 欧洲财务 + 集团 CFO / EU Finance + Group CFO |
| T16 | 增值税 / Intrastat / VAT & Tax Compliance | 税务接口、申报规则 / Tax interfaces; filing rules | 欧洲财务 + 税务顾问 / EU Finance + Tax Consultants |
| T17 | IT 集成架构与接口优先级 / IT Integration & Interface Priorities | BTP 采购、接口清单、优先级 / BTP purchase; interface list; priorities | 欧洲 IT + 集团 IT + 顾问 / EU IT + Group IT + Consultants |

| 轮次 / Round | 专题 / Topics | 重点 / Focus |
| --- | --- | --- |
| 第一轮 / Round 1 | TA → T01 → T06 | 架构基础 / Architecture foundation |
| 第二轮 / Round 2 | T02 → T03 → T04 → T05 | 主数据 / Master data |
| 第三轮 / Round 3 | T07 → T08 → T09 → T10 → T11 → T12 | 业务流程 / Business processes |
| 第四轮 / Round 4 | T13 → T14 → T15 → T16 | 财务合规 / Financial compliance |
| 第五轮 / Round 5 | T17 | IT 集成 / IT integration |

附录 A  SAP 术语对照

Appendix A  SAP Glossary

| SAP 术语 / Term | 中文 | Business Meaning |
| --- | --- | --- |
| Company Code | 公司代码 | Each legal entity has one Company Code — the smallest unit for legally compliant financial reporting |
| Controlling Area | 控制区域 | Management accounting boundary. EP uses one global CA for all overseas entities |
| Profit Centre | 利润中心 | Internal performance unit — defined by country, business line, product, or channel |
| Business Partner (BP) | 业务伙伴 | Unified record for customers, suppliers, and intercompany entities |
| Sales BOM | 销售物料清单 | Product structure in SAP SD: vehicle order auto-expands into a delivery list |
| Variant Configuration (VC) | 变式配置 | Logic-driven BOM management for complex configuration combinations |
| VIN / Serial Number | 整车序列号 | Unique identifier per vehicle — SAP tracks the full lifecycle |
| MTO / MTS | 按订单/按库存 | MTO: order triggers procurement; MTS: fulfilled from existing stock |
| In-Transit Stock | 在途库存 | Inventory shipped but not yet received — recorded in SAP during transit |
| Consignment / 飞仓 | 寄售库存 | Parts at customer sites where ownership stays with EP; billed on consumption |
| Leading Ledger (0L) | 主账（IFRS） | Primary accounting ledger — EP uses IFRS for all overseas entities |
| Non-Leading Ledger | 非主账 | Parallel ledgers for local GAAP (LL) and management reporting (ML) |
| Group Reporting | 集团合并 | SAP module for automated intercompany elimination and consolidated statements |
| CLM | 合同生命周期管理 | Contract & Lease Management — for complex lease contracts and IFRS 16 |
| RAR | 收入确认 | Revenue Accounting & Reporting — for IFRS 15 complex revenue recognition |
| BTP | 业务技术平台 | SAP Business Technology Platform — recommended middleware for all integrations |
| O2C / OTC | 订单到收款 | Order-to-Cash: from customer sales order to cash receipt |
| L2C | 租赁到收款 | Lease-to-Cash: from lease contract to rental income collection |
| BBP | 业务蓝图 | Business Blueprint — formal design document signed off by client and consultant |
| Fit-Gap | 适配差异分析 | Assessment of how the template fits a new entity; identifies local configuration needs |

附录 B  欧洲工作节奏与工作坊安排提示

Appendix B  European Work Rhythm & Workshop Scheduling Notes

组织欧洲管理层参与工作坊时，需要充分尊重欧洲的工作节奏和文化，这与国内项目的推进方式有所不同。

When organising workshops with European leadership, European work rhythms and culture must be fully respected — this differs from domestic project approaches.

| 原则 / Principle | 建议 / Recommendation |
| --- | --- |
| 工作坊时长 / Session Length | 每次 2-3 小时，不超过半天 / 2-3 hours per session; ideally not exceeding half a day |
| 工作坊频率 / Session Frequency | 每两周不超过 1-2 个专题 / No more than 1-2 topics per two-week period |
| 材料提前发送 / Pre-read Materials | 至少提前 1 周发送议程和准备材料 / Send agenda and materials at least 1 week in advance |
| 远程 vs 现场 / Remote vs On-site | 蓝图调研阶段以远程为主；关键里程碑建议现场 / Blueprint phase: primarily remote; key milestones on-site |

| 主要节假日提示 / Key Holiday Periods | 说明 / Notes |
| --- | --- |
| 8月 / August | 欧洲普遍夏季休假期，关键人员可能长假 / Summer holiday; key staff may be on extended leave |
| 12月下旬–1月上旬 / Late Dec – Early Jan | 圣诞及新年假期，工作状态基本停滞 / Christmas & New Year; work largely comes to a halt |
| 英国复活节 / UK Easter | 通常 4 月，前后各有公共假期 / Usually April; public holidays before and after |
| 德国·比利时 5–6月 / DE·BE May-Jun | 多个宗教和国家假日密集 / Multiple religious and national holidays in quick succession |

— 文档结束 / End of Document —

v2.2  ·  BOS Consulting × EP Equipment  ·  2026-07-07